WEEK 2 STATUS UPDATE

1. PLANNED WORK

Implement CPU and memory components.

Implement the selected instructions.

Develop FETCH → DECODE → EXECUTE.

Develop the basic UI.

Test the simulator.

2. COMPLETED WORK

CPU and basic memory components were implemented.

8 instructions were implemented and tested.

FETCH → DECODE → EXECUTE was implemented.

A basic Java UI was developed for the simulator.

Step and Run functions were tested.

The complete demonstration program was tested successfully.

3. PENDING WORK

Process and PCB implementation.

CPU scheduling and context switching.

Further UI and memory improvements.

4. ISSUES ENCOUNTERED

Instruction behavior and CPU-UI integration required testing and adjustments.

5. DECISIONS MADE

FETCH → DECODE → EXECUTE will be used for instruction execution.

The selected 8 instructions will be used for the Week 2 prototype.

Java will be used for the simulator UI.

6. INDIVIDUAL CONTRIBUTIONS

| Team Member | Contribution |
| --- | --- |
| Neil Saldanha | CPU |
| Shahala Shahzeen | Memory |
| Thruipti Anchan | Testing |
| Aman Asadi | UI |

9. Week 3 Plan

- Implement process and PCB structures.

- Implement FCFS, Round Robin, and Priority Scheduling.

- Develop context switching.

- Integrate scheduling with CPU execution.